## Slide 1: Efficiency of Palestinian International Arbitration Chamber (PIAC)
Prepared by :
Ahmad Abed Anas Sabri Hamza Odeh
Obaida Qdaih

## Slide 2: Objectives of the project
    Define of Palestinian international arbitration chamber.
    Define all types of dispute that occur between owner and contractor.
    Determine if these chamber can solve all disputes in construction contract .
    Determine if these chamber international or not by compare it with another international arbitration chambers .
    Determine the efficiency of these chamber in solve disputes.

## Slide 3: MethodoLOgy
Gathering data about Palestinian international arbitration chamber ( PIAC ) by web site, publications of chamber, and an interview with Ahmad Adaly Head of these chamber.
Doing a questionnaire targeting contractors.
Gathering data about international arbitration chamber, that was taken London Chamber as international one.
Compared ( PIAC ) with London chamber to determine efficiency of (PIAC), and to help them in proposing solutions to their problems in order to become perfect.

## Slide 4: DISPUTES
Disputes caused by Owner:
1-Design changes or change the specifications and materials.
2-Non-payment of the amount of money required to work.
Disputes caused by the contractor:
1-Design errors resulting from an oversight contractor.
2-Executive mistakes
Disputes caused by the general circumstances:
1-Changes in prices.
2-Changes in taxations.

## Slide 5: Palestinian international arbitration chamber ( PIAC )

## Slide 6: Palestinian international arbitration chamber ( PIAC )
The Palestinian International Arbitration Chamber (PIAC) was founded by a project promoted by the Italian Cooperation, the Umbria Region with a scientific support of the University of Perugia, and Partnership of several important Palestinian national organizations and associations. This project established the necessary regulations in order to create the first Palestinian International Arbitration Chamber, and provided human resources through the training of qualified professionals and had set up the means for the delivery of high quality services .

## Slide 7: Palestinian international arbitration chamber ( PIAC )
PIAC is an independent entity, with financial and administrative autonomy and legal personality.
PIAC has no political purpose, religion or nationality, nor pursues any activity in this direction. The official language is Arabic, and also Italian, English and French.

## Slide 8: WHY PIAC IS AN INTERNATIONAL CHAMBER ?
PIAC was judged as an international because of the presence of internal readiness staff capable of solving international disputes, it has also been recorded global organization in the New York as a state recognized at the level of international arbitration.

## Slide 9: Procedure of The Arbitration Process in (PIAC)
1- Constitution of The Arbitration Tribunal
The Executive Director shall forward the request for arbitration and the statement of defense to the arbitrators, together will all the Annexed Documents When the advance payment is made, Then the arbitrators Shall Constitute the Arbitration Tribunal Within thirty days of receiving the acts and documents forwarded by the Executive Director of the Arbitration Chamber .
Finally : The constitution of the Arbitration Tribunal Shall Be Formalized in minutes dated and signed by the arbitrators, Establishing the Modalities and time limits of the proceedings.

## Slide 10: Procedure of The Arbitration in (PIAC)
2. Hearings
Together with the Executive Director of the Arbitration Chamber, the Arbitration Tribunal Shall determine the dates of the hearings and Shall communicate These dates to the parties with adequate notices. Minutes Shall be taken of the hearings of the Arbitration Tribunal. Minutes Shall bear date and seat of hearing held and shall be signed by the Arbitration Tribunal. Copies of the minutes Shall be sent to the parties upon their request.

## Slide 11: Procedure of The Arbitration in (PIAC)
3. Taking Evidence
The Arbitration Tribunal Shall handle the hearing by gathering in an acceptable way all the evidence pertinent to the dispute and in the way it Deems Appropriate. The Arbitration Tribunal May delegate the evidence taking to one of Arbitration Tribunal members.

## Slide 12: Procedure of The Arbitration in (PIAC)
4. Appointing Technical Expert
The Arbitration Tribunal May appoint one or more expert witness upon request of one party. The arbitration parties Shall present to the appointed expert witnesses all information they possess or documents pertinent to the expert witness's assignment/task. The Executive Director of the Arbitration Chamber Shall forward copies of the expert witness’s report to each party to Provide Them with an opportunity to discuss It with expert witness in a hearing set for this purpose
Finally: Where expert witnesses to the arbitration body are appointed, the parties May appoint their own expert witnesses to express their opinion on issues raised in the report of the expert witnesses who have been appointed by the Arbitration Tribunal.

## Slide 13: Case Study
It has taken the case referred to arbitrators, where it was studied in general and the study of the causes of the dispute between the parties where the parties work stipulation arbitration to resolve the dispute between them winning, including where it was agreed on that.

## Slide 14: Case Study
The formation of the arbitration committee, composed of two arbitrators and a weighted and has the arbitration process within three months, where arbitration committee went out to its decision, and one found of the parties injustice in the final decision of the arbitration committee ,so this party decided to go to court and after briefing the court on the issue of arbitration and found a defect in the arbitration proceedings in the arbitral award, as a result, court canceled the arbitration decision.

## Slide 15: Questionnaire

## Slide 16: Questionnaire
Data Analysis
The data collected were analyzed using (SPSS-17) to provide answers to the questions of the study. Means, frequencies, standard deviations two independent sample T-test and One Way ANOVA test. To analyze the findings, the researchers used the following scales to represent the estimation level of sample responses:

## Slide 17: Questionnaire
4.20 and more - 84.0 % and more Very High 3.40-4.19 -68.0 – 83.8% High 2.60-3.39 - 52.0 – 67.8 % Moderate 1-80- 2.59 - 36.0 – 51.8 % Low Less than 1.8 – 35.9% and less Very Low

## Slide 18: Questionnaire
No. | No. in the Questionnaire | Domains | Means | standard deviations | Percentage % | Estimated level
1 | 3 | The effectiveness of chamber of arbitration activities in solving disputes between the contractor and the project owner. | 3.61 | 0.75 | 72.2 | High
2 | 2 | The effectiveness of chamber of arbitration activities in reducing disputes | 3.35 | 0.94 | 67.0 | Moderate
3 | 1 | Contractor's and owner's knowledge about the chamber of arbitration | 3.17 | 1.02 | 63.4 | Moderate
Total |  |  | 3.38 | 0.82 | 67.6 | Moderate

## Slide 19: Questionnaire
1- (Contractor's and owner's knowledge about the chamber of arbitration) in descending order according to the mean.

## Slide 20: Questionnaire
No. | No. in the Questionnaire | Item | Means | standard deviations | Percentage % | Estimated level
1. | 1 | There is knowledge among the contractors about the International Palestinian Chamber of Arbitration | 3.83 | 0.98 | 76.6 | High
2. | 4 | There is a clear knowledge among the contractors about the website of the International Palestinian Chamber of Arbitration | 3.23 | 1.19 | 64.6 | Moderate
3. | 3 | There is a direct connection between the Chamber and the contractor | 3.23 | 1.19 | 64.6 | Moderate
4. | 6 | There is a clear knowledge among the contractors about the location of the International Palestinian Chamber of Arbitration | 3.16 | 1.20 | 63.2 | Moderate
5. | 2 | There is a knowledge among the contractors about the arbitrators list | 3.10 | 1.26 | 62.0 | Moderate
6. | 5 | There is a knowledge among the contractors about the chamber activities | 3.00 | 1.174 | 60.0 | Moderate
7. | 7 | There is a knowledge among the contractors about the head and employees of the chamber | 2.93 | 1.20 | 58.6 | Moderate
8. | 8 | There is a knowledge among the contractors about the chamber date of establishment | 2.86 | 1.19 | 57.2 | Moderate
Total |  |  | 3.17 | 1.02 | 63.4 | Moderate

## Slide 21: Questionnaire
2-(The effectiveness of chamber of arbitration activities in reducing disputes )

## Slide 22: Questionnaire
No. | No. in the Questionnaire | Item | Means | standard deviations | Percentage % | Estimated level
9. | 13 | The chamber employs a cadre career who would Choose the skillful people from a list of arbitrators to resolve disputes between the contractor and the owner. | 3.60 | 0.89 | 72.0 | High
10. | 12 | The chamber employs a crew who can choose list of skillful arbitrators to solve disputes between the contractor and the project owner | 3.56 | 1.25 | 71.2 | High
11. | 15 | List of arbitrators adopts transparency in order to inform the dispute parties about the results | 3.53 | 1.00 | 70.6 | High
12. | 14 | The chamber solve dispute in a reasonable time without wasting it | 3.43 | 1.04 | 68.3 | High
13. | 9 | The chamber employs a cadre career who would Choose the skillful people from a list of arbitrators to resolve disputes between the contractor and the owner. | 3.20 | 1.34 | 64.0 | Moderate
14. | 11 | The chamber conducts special workshops for contractors to identify responsibilities and duties for both contractor and owner | 3.16 | 1.39 | 64.0 | Moderate
15. | 10 | The chamber conducts sustainable studies of the construction contracts between the contractor and the owner | 3.00 | 1.20 | 60.0 | Moderate
Total |  |  | 3.35 | 0.94 | 67.0 | Moderate

## Slide 23: Questionnaire
3-(The effectiveness of chamber of arbitration policies and procedures in solving disputes between the contractor and the project owner)

## Slide 24: Questionnaire
No. | No. in the Questionnaire | Item | Means | standard deviations | Percentage % | Estimated level
16. | 23 | The chamber works in full secret for solving disputes | 4.06 | 0.90 | 81.2 | High
17. | 16 | The chamber follows the legal procedures in solving disputes | 3.80 | 0.88 | 76.0 | High
18. | 17 | The chamber takes decisions after listening to all disputed parties | 3.76 | 0.93 | 73.2 | High
19. | 18 | There is contentment among both the contractors and the owner that the chamber has adequate knowledge about solving dispute. | 3.63 | 1.03 | 72.6 | High
20. | 19 | The chamber has experienced crew of employees who are qualified in solving dispute | 3.46 | 1.07 | 69.2 | High
21. | 22 | The chamber consumes long time in solving disputes | 3.40 | 1.10 | 68.0 | High
22. | 21 | The chamber works in way which encourages investment in Palestine | 3.40 | 1.03 | 68.0 | High
23. | 20 | The chamber demands high amount of money for solving disputes between the contractor and the owner | 3.36 | 1.06 | 67.2 | Moderate
Total |  |  | 3.61 | 0.75 | 72.2 | High

## Slide 25: Questionnaire
4-Estimated level of the effects of difficulties on the chamber of arbitration success or fail in descending order according to the mean

## Slide 26: Questionnaire
No. | No. in the Questionnaire | Item | Means | standard deviations | Percentage | Estimated level
1. | 3 | No media activity for identifying the chamber to both the contractor and the owner | 4.30 | 0.83 | 86.0 | Very High
2. | 4 | The chamber inability to establish additional centers in the various Palestinian cities | 4.26 | 0.73 | 85.2 | Very High
3. | 2 | Unavailability of adequate fund required to perform its duties | 3.86 | 0.89 | 77.2 | High
4. | 6 | No coordination between Palestinian courts and the PIAC. | 3.80 | 0.84 | 76.0 | High
5. | 5 | Lack of contentment among the disputed parties about the chamber | 3.70 | 0.95 | 74.0 | High
6. | 8 | Lack of clear legal procedures that the chamber follow in solving disputes | 3.60 | 1.16 | 72.0 | High
7. | 7 | Unfair of fees that the chamber imposes on the disputed parties | 3.60 | 0.96 | 72.0 | High
8. | 1 | Lack of suitable experience among the chamber qualified arbitrators. | 3.50 | 1.25 | 70.0 | High
Total |  |  | 3.82 | 0.56 | 76.4 | High

## Slide 27: Questionnaire
5-Estimated level of solutions of difficulties on the chamber of arbitration success or fail in descending order according to the mean

## Slide 28: Questionnaire
No. | No. in the Questionnaire | Item | Means | standard deviations | Percentage | Estimated level
1. | 3 | Providing media resources which have experiences in identifying the need for chamber for both the contractor and the project owner | 4.56 | 0.56 | 91.2 | Very High
2. | 1 | Providing list of qualified arbitrators who have experiences in solving disputes | 4.56 | 0.67 | 91.2 | Very High
3. | 5 | Providing awareness bulletins and brochures clarifying the chamber activities in solving previous disputes | 4.50 | 0.62 | 90.0 | Very High
4. | 8 | Providing specialists who can evaluate and estimate the chamber performances by periodical meetings | 4.50 | 0.82 | 90.0 | Very High
5. | 4 | Establishing centers in the main Palestinian cities | 4.33 | 0.88 | 86.6 | Very High
6. | 2 | Providing financial resources in order to support the chamber work | 4.30 | 0.74 | 86.0 | Very High
7. | 6 | Finding cooperation and coordination between Palestinian courts and the chamber in order to execute the courts resolutions about solving disputes | 4.26 | 0.90 | 85.2 | Very High
8. | 7 | Defining fair clear fees for solving disputes | 4.20 | 0.76 | 84.0 | Very High
Total |  |  | 4.40 | 0.50 | 88.0 | Very High

## Slide 29: Results of Study
Under the current situation, PIAC able to do its job to resolve disputes between contractors and owners, for the following reasons:
1-Application UNCITRAL Law (New York International Arbitration Chamber) in the chamber, so it has been certified as an international chamber.
2-The existence of qualified arbitrators.
3- The existence of relative confidence of the contractors in chamber resort to resolve disputes that may occur between parties issues and this was confirmed by the results of questionnaire.

## Slide 30: Results of Study
4- The presence of high secrecy in the PIAC where this feature adds character is superior to the court that expose people.
There are a lot of plans that seek to develop the structure of PIAC, through chamber visit and meeting the head and members of the chamber; it was founded that there is an ongoing planning process to develop the performance of chamber in order to increase the efficiency of chamber, and examples of these plans the adoption of technology (video conference).

## Slide 31: Results of Study
Finally, the existence of the arbitration chamber in Palestine gives good motivation to invest in Palestine and through its interaction with other institutions where the Palestinian chamber of arbitration contracted with several government ministries, and it encourages these ministries to expand their projects and investment due to the existence of an entity guarantees the right as soon as possible, in addition to that the presence of chamber gives the identity of Palestine in international arbitration.

## Slide 32: Recommendations
1-Prove widely media activity in major cities in Palestine
2-Publication of brochures and leaflets that show the role of the PIAC
3-Establishing centers of PIAC in the main Palestinian cities
4-Provide financial sources for the PIAC
5-The PIAC should be developing modern methods of the arbitration process
6-PIAC need contracted with local ministries and government institutions

## Slide 33: VIDEO