## Slide 1: Assessment of AL-QUDS OPEN University (Quantity Survey and Cost Estimate)
Prepared by : Abdel Majeed Abu Hamda Osama Abu Joub Yazan Shraim
Under supervision of: Eng. Reema Nassar

## Slide 2: Title and Content Layout with List
What is project management
What is project management system
Estimator meting
Project life cycle
Quantity survey
Delivery system
Contracts
Project introduction

## Slide 3: Title and Content Layout with List
What is BIM ?
Benefits of BIM ?
Difference between BIM and CAD
Industry Foundation Classes
Clash Detection
Time and Cost Estimation
Visualization
Case Study
Final Project

## Slide 4: What is Project Management ?
The main key words have been to recognize :
Goals
Process
Decisions
Planning
Monitoring

## Slide 5: What is Project Management System ?

## Slide 6: Project life Cycle
The basic faces of scheduling are :
Planning
Scheduling
Monitoring

## Slide 7: What is BIM ?
"A digital representation of the physical and functional characteristics of a building displayed as a 3D model, with the added capability to integrate a whole array of design and construction data related to cost, schedule, materials, assembly, maintenance, energy use, and more". (Chuck Eastman, 2008)
Building Information Modeling

## Slide 8: Benefits of BIM
Accurate Modeling.
saving Time & Cost .
Navigation.
Accurate Quantity Survey .

## Slide 9: Methodology
Work break down structure.
Quantity survey using Revit software
Time schedule using Primavera software
Assessment the project using BIM

## Slide 10: Quantity Survey

## Slide 11: Quantity Survey
Importance of quantity survey

## Slide 12: Quantity Survey
Data required for the preparation of an estimate or quantity survey
Drawings
Specifications
Rates

## Slide 13: Delivery System
Design-Bid-Build
Design-Build
Integrated Project

## Slide 14: Contracts
Types of Contracts
Lump Sum Contract
Unit Price Contract
Cost-Plus Contract

## Slide 15: Project Introduction
Project delivery system : Design-Bid-Build
Project contract : Unit price

## Slide 16: Quantities Surveying Using Revit Software

## Slide 17: Architectural Model
Architectural elements are the unique details and component parts that, together, form the architectural style of buildings

## Slide 18: Levels

## Slide 19: Site Modeling

## Slide 20: Walls
Interior Walls

## Slide 21: Walls
Exterior Walls

## Slide 22: Curtain walls

## Slide 23: Result
Exterior Walls |  |  | Interior Walls | 
Stone A (m²) | 3001 |  | Block 10cm (NO.) | 53467
Stone B (m²) | 754 |  | Block 20cm (NO.) | 30941
Concrete (m³) | 938.75 |  | Mortar (m³) | 100.63
Islulation (m²) | 3755 |  | Plaster (m²) | 12188
Block 10cm (NO.) | 12108 |  | Paint (m²) | 12188
Mortar (m³) | 52.35 |  |  | 
Plaster (m²) | 3755 |  |  | 
Paint (m²) | 3755 |  |  | 

## Slide 24: Structural Model

## Slide 25: Grid System

## Slide 26: Columns

## Slide 27: Shear walls

## Slide 28: Footings

## Slide 29: Beams

## Slide 30: Slabs

## Slide 31: Stairs

## Slide 32: Result
 | Concrete (m³) | Reinforcement (Ton) | Blocks (NO.)
Plain Concrete | 89.75 | 0 | 
Isolated Footings | 416 | 31.079 | 
Wall Footings | 152.85 | 10.816 | 
Column Necks | 32.93 | 9.778 | 
Wal Necks | 157.31 | 18.535 | 
Tie Beams | 100.44 | 28.532 | 
Slab on Ground | 250.01 | 8.763 | 
Columns | 244.15 | 61.978 | 
Walls | 719.03 | 79.313 | 
Stairs | 70.47 | 12.853 | 
Beams | 361.88 | 94.526 | 
Slabs | 1101.62 | 192.26 | 39225

## Slide 33: Time Schedule Using Primavera Software

## Slide 34: Work Breakdown Structure (WBS)

## Slide 35: Activities

## Slide 36: Resources

## Slide 37: Productivity Rate

## Slide 38: Time Schedule

## Slide 39: Critical Path

## Slide 40: Summary
After contacting with contractors who implement the structure, the total price was 1800000 $ during 22 months.
 | Concrete(m3) | Reinforcement(Kg) | Stone(m2) | Plaster(m2) | Paint(m2) | Brick(NO)
LL2 | 204.97 | 34383.36 | 266.5 | 1398.5 | 1398.5 | 4604.5
LL1 | 334.09 | 55794.20 | 548 | 2806 | 2806 | 12892
GF | 359.79 | 71561.75 | 417.5 | 2567.5 | 2567.5 | 14780
F1 | 362.94 | 74767.83 | 459 | 2037 | 2037 | 13705
F2 | 436.84 | 88066.48 | 479 | 2123 | 2123 | 14134
F3 | 372.56 | 75435.81 | 726 | 2500 | 2500 | 17074
F4 | 290.98 | 58134.82 | 631 | 1943 | 1943 | 14065
F5 | 102.41 | 17785.88 | 228 | 568 | 568 | 1136
Sum | 2464.58 | 475930.12 | 3755.00 | 15943.00 | 15943.00 | 92390.50