## Slide 1: Assessment of AL-Hag Qasim School in Tulkarm (Quantity Survey and Cost Estimate)
Prepared by :
Mo'men Harashi
Mohammad Khader
Laith Daqa
Under supervision of: Eng. Reema Nassar

## Slide 2: Title and Content Layout with List
What is project management system
Project life cycle
Methodology
Quantity survey
Delivery system
Contracts
Project introduction
Quantities Surveying Using Revit Software
BOQ
Time Schedule Using Primavera Software

## Slide 3: What is Project Management System

## Slide 4: Project life Cycle
The basic faces of scheduling are :
Planning
Scheduling
Monitoring

## Slide 5: Methodology
Quantity survey using Revit software
Time schedule using Primavera software

## Slide 6: Quantity Survey

## Slide 7: Quantity Survey
Importance of quantity survey

## Slide 8: Delivery System
Design-Bid-Build.
Design-Build.
Self Performance.
Professional Construction Management.

## Slide 9: Contracts
Types of Contracts:
Lump Sum Contract.
Unit Price Contract.
Cost-Plus Contract.

## Slide 10: Project Introduction
Project delivery system:- Design-Bid-Build.
Project contract:- Unit price.

## Slide 11: Quantities Surveying Using Revit Software

## Slide 12: Architectural Model

## Slide 13: Levels

## Slide 14: Walls
Exterior Walls

## Slide 15: Walls
Interior Walls

## Slide 16: Sample calculation for stone quantity : 12.1 * 10 = 121 m^2 121 + 3( 1.6*1.56)= 113.5m^2

## Slide 17: Sample calculation for tiles quantity : 346.6 + 262.5*0.1 = 372.85 m^2

## Slide 18: Structural Model

## Slide 19: Footing

## Slide 21: Columns

## Slide 22: Column neck

## Slide 23: Shear walls

## Slide 24: Beams

## Slide 25: Slabs

## Slide 26
Sample calculation for footing :
Volume of concrete = 9.3*1.75* 0.45 = 7.35 m^3
D | # | L | D2/162 | W (Kg)
ꬾ14 | 17 | 9.3 | 1.2 | 191.3
ꬾ14 | 62 | 2.35 | 1.2 | 176.3
ꬾ12 | 17 | 9.35 | 0.889 | 140.5
ꬾ14 | 62 | 2.35 | 1.2 | 175
Total | 683.1kg

## Slide 27: Total Result
Name | Quantity
Stone (m²) | 1250
Concrete (m³) | 1030
Steel (ton) | 97
Block 7cm (M.S) | 32
Block 10cm (M.S) | 851
Block 15cm (M.S) | 4
Block 20cm (M.S) | 327
Tiles(M.S) | 1265
Plaster (m²) | 3679
Paint (m²) | 3679
Ceramic | 230

## Slide 28: BOQ
ITEM | DESCRIPTION | UNIT | QUANTITY | RATE | AMOUNT
NO. |  |  |  | US$ | US$
 | Excavation, & Back filling |  |  |  | 
1.01 | Excavation for foundations. | M.C | 1265 | 10 | 12650
1.02 | Supply and Well Compact Base Coarse. | M.S | 500 | 10 | 5000
 | TOTAL |  |  |  | 17650

## Slide 29
ITEM | DESCRIPTION | UNIT | QUANTITY | RATE | AMOUNT
NO. |  |  |  | US$ | US$
 | SKELETON WORKS. CONCRETE WORKS. |  |  |  | 
 | Supply and Cast Plain Concrete; |  |  |  | 
2.01 | Supply and Cast Reinforced Concrete Grade 'B 300' Foundations and Wall Footings. | M.C | 157 | 211 | 33127
2.02 | Supply and Cast Reinforced Concrete Grade 'B 300'. |  |  |  | 
 | Tie Beams. | M.C | 56 | 275 | 15400
2.03 | Supply and Cast Reinforced Concrete Grade 'B 300' for: |  |  |  | 
 | a). Stairs. | M.C | 22 | 292 | 6424
 | b). Reinforced Shear . | M.C | 316 | 240 | 39120
2.04 | Supply and Cast Reinforced Concrete Grade 'B 300' for the Columns. | M.C | 78 | 258 | 22446
2.05 | Supply and Cast Reinforced Concrete Grade 'B 300' for the ground floor | M.S | 463 | 75 | 34725
2.06 | Supply and Cast Reinforced Concrete Grade 'B 300' for the first floor | M.S | 410 | 75 | 30750
2.07 | Supply and Cast Reinforced Concrete Grade 'B 300' for the second floor | M.S | 464 | 75 | 34800
2.08 | Supply and Cast Reinforced Concrete Grade 'B 300' for the third floor | M.S | 486 | 75 | 36450
2.09 | Supply and Cast Reinforced Concrete Grade 'B 300' for the stair | M.S | 25 | 75 | 1875
 | TOTAL |  |  |  | 256216
 | TOTAL CARRIED TO SUMMARY |  |  |  | 273866

## Slide 30: Sample calculation for stone works: {(110*1248)+(75*1248) +(0.23*290*1248)}*1.15 = 103584 $
ITEM NO. | DESCRIPTION | UNIT | QUANTITY | RATE | AMOUNT
 |  |  |  | US$ | US$
3 | SKELETON WORKS. STONE WORKS. | M.S | 1248 | 83 | 103584
 | TOTAL CARRIED TO SUMMARY |  |  |  | 376202

## Slide 31: Summary
Item | Discription | Total (Us$)
Bill no.1 | Excavation, Back filling | 17650
Bill no.2 | CONCRETE WORKS. | 256216
Bill no.3 | STONE WORKS. | 103584
Bill no.4 | CONCRETE BLOCK WORKS. | 31297
Bill no.5 | PLASTERING. | 36790
Bill no.6 | TILING WORKS | 45550
Bill no.7 | CARPENTRY AND JOINERY WORKS | 27410
Bill no.8 | STEEL AND ALUMINUM WORKS | 47600
Bill no.9 | PAINTING WORKS | 22074
Total price |  | 588171$

## Slide 32: Time Schedule Using Primavera Software

## Slide 33: Work Breakdown Structure (WBS)

## Slide 34: Activities

## Slide 36: Time Schedule (Bar chart)

## Slide 37: Summary
After contacting with contractors who implement the structure, the total price was 588171$
during 244 calendar day.